# HOLYPEARLS — STAGE 4.1

HIGH-FIDELITY VISUAL SYSTEM + ANCHOR SCREENS

EXECUTION BRIEF

Low-fidelity architecture is frozen.

This is the first high-fidelity design stage.

Do NOT redesign validated information architecture.

Do NOT change frozen state models casually.

Do NOT begin implementation.

Do NOT produce every planned page yet.

The goal is to establish a polished visual system and prove it across a representative anchor set before scaling.

==================================================

# SOURCE OF TRUTH

==================================================

Read before designing:

• HolyPearls — Stage 4.1 High-Fidelity Art Direction & Design System Research

• frozen Stage 3.1A Homepage/Foundation

• frozen Stage 3.1B Discovery

• frozen Stage 3.1C PDP/Configurator

• frozen Stage 3.1D Project Builder

• frozen Stage 3.1E Quote/Proof/Order Tracking

• frozen Stage 3.1F Brand Workspace/Group Collection/Company Store

• Cross-Flow Integration & Low-Fidelity Freeze Audit

• Stage 3 Interface Architecture / SEO system.

Treat frozen low-fidelity structure as approved product behavior.

High fidelity should improve:

• brand expression;

• hierarchy;

• desire;

• materiality;

• comprehension;

• responsive composition;

• motion;

• trust.

It should NOT use styling as an excuse to alter product logic.

==================================================

# PRIMARY VISUAL DIRECTION

==================================================

Use the approved territory:

THE PRODUCTION STUDIO.

Attributes:

WARM

CAPABLE

FRIENDLY

PREMIUM

MATERIAL

EDITORIAL

CLEAR

PRODUCTION-LED.

The site should feel like a highly capable physical production studio translated into a beautiful digital product.

Avoid:

• cheap print-shop visual language;

• generic SaaS blue/gray;

• excessive gradients;

• glassmorphism;

• rainbow category coding;

• luxury-editorial layouts that hide commerce;

• tiny type;

• pill-shaped everything;

• random animation;

• generic AI-looking production imagery.

==================================================

# PHASE 1 — VISUAL REFERENCE BOARD

==================================================

Before full screens, create a concise reference board.

Include:

1. PRODUCT / MATERIAL MERCHANDISING

2. PRODUCTION / PROCESS PHOTOGRAPHY

3. EDITORIAL COMMERCE

4. PRODUCT CONFIGURATION

5. TRANSACTIONAL CLARITY

6. WORKSPACE / B2B UTILITY

7. MOTION / INTERACTION

8. TYPOGRAPHY

9. COLOR / MATERIAL PALETTE

10. DO-NOT-COPY / ANTI-PATTERNS.

Each reference must state:

SOURCE

WHAT WORKS

WHAT HOLYPEARLS SHOULD BORROW

WHAT HOLYPEARLS SHOULD NOT COPY.

Use real reference images/screens, not vague text-only notes.

==================================================

# PHASE 2 — VISUAL TERRITORY BOARD

==================================================

Create one primary direction:

THE PRODUCTION STUDIO

and two smaller contrast studies:

GRAPHIC PRINT LAB

REFINED B2B STUDIO.

The point is NOT to ask the user to choose between three unrelated brands.

The final system should visibly show:

Production Studio = foundation

Print Lab = controlled energy

B2B Studio = utility mode.

Create a final synthesis board showing how they combine.

==================================================

# PHASE 3 — PROVISIONAL BRAND SYSTEM

==================================================

Because no reliable existing formal HolyPearls palette/type guideline exists in the supplied source material, mark exact brand identity choices as:

PROVISIONAL UNTIL REAL BRAND IDENTITY INPUT.

Do not pretend invented choices are legacy HolyPearls rules.

Build:

COLOR

Canvas / Bone

Paper

Ink

Graphite

Border

Brand Accent

Accent Hover

Semantic success/warning/error/info.

Show:

HEX

RGB

contrast notes

light/dark usage.

Do not produce 20 decorative swatches.

==================================================

TYPOGRAPHY

==================================================

Select actual usable typefaces.

Recommended starting exploration:

Instrument Sans or equivalent.

Optional:

restrained mono for production metadata.

If a second family is used:

prove why it is necessary.

Create:

Display XL

H1

H2

H3

H4

Body Large

Body

Support

Label

Meta

Mono Meta.

Show:

desktop

mobile

workspace scales.

Do not rely on ultralight weights.

==================================================

GRID / SPACING

==================================================

Lock:

Desktop 1440 target

56px gutters

1328px content target where applicable

12-column public grid.

Mobile:

390 target

20px gutters

4-column conceptual grid.

Workspace:

role-aware sidebar + flexible main.

Create spacing token sheet:

4–128 scale.

==================================================

SHAPE / BORDER / SHADOW

==================================================

Define:

control radius

card radius

large panel radius

border system

overlay shadow.

The visual language should be mostly:

surface

spacing

image

rule

rather than shadow-heavy card stacks.

==================================================

# PHASE 4 — COMPONENT FOUNDATION

==================================================

Create high-fidelity components for:

NAVIGATION

desktop header

mega-menu

mobile menu

search entry

workspace sidebar.

ACTIONS

primary button

secondary

tertiary

destructive

icon action

mobile sticky CTA.

FORM

text input

select

radio

checkbox

choice card

quantity stepper

size selector

date

file upload

search

error

helper.

COMMERCE

product card

material card

price state

MOQ/lead-time row

quantity tiers

configuration summary

price breakdown.

STATUS

status chip

attention card

progress/timeline

save state

payment state

proof state

order state.

PROJECT

recommendation card

project summary

progress steps.

TRANSACTION

quote line item

payment summary

proof viewer chrome

shipment card.

B2B

asset card

template card

locked field

organization approval card

participant card

store product.

Create hover/focus/pressed/disabled/error/selected states where applicable.

==================================================

# PHASE 5 — IMAGERY SYSTEM

==================================================

Create photography art-direction board.

Use placeholder references if final HolyPearls production photography does not exist yet.

Required families:

PRODUCT

PROCESS

MATERIAL

PEOPLE / HANDS

ENVIRONMENT

FINAL WORK.

Define crop system:

4:5

1:1

3:2 / 16:10

wide hero.

For every image role document:

what the shot communicates

what to avoid.

Do not hide weak photography behind blur/overlays.

==================================================

# PHASE 6 — MOTION LANGUAGE

==================================================

Create motion study/spec.

Lock:

UTILITY

120–200ms.

CONTENT

250–450ms.

EDITORIAL

500–900ms.

Define:

hover

dropdown

mega menu

product card image swap

filter drawer

accordion

price update

preview state

attention/status

section reveal

hero production reveal.

Signature:

THE PRODUCTION REVEAL.

A directional mask/pass inspired by:

fabric feeding through equipment

print/material moving through production.

Use only on:

hero

selected process/editorial sections

possibly menu media.

Do NOT use on:

forms

checkout

proof approval

workspace tables.

Create reduced-motion behavior.

==================================================

# PHASE 7 — HIGH-FIDELITY ANCHOR SCREENS

==================================================

Produce all 18 anchors below.

Do not substitute tiny thumbnails for realistic screens.

PUBLIC

01 HOMEPAGE — DESKTOP

Use frozen homepage architecture.

Key expectations:

Hero:

“Bring your brand into the real world.”

Prominent:

“What do you need made?”

Strong real-production media.

Outcome discovery.

Category breadth.

Popular products.

Source / Make / Brand / Deliver differentiation.

Project case.

Process.

Production evidence.

Work.

B2B repeat capability.

Shipping/trust.

Resources.

Final CTA.

Desktop should feel editorial, not like a giant grid of equal cards.

--------------------------------------------------

02 HOMEPAGE — MOBILE

--------------------------------------------------

Same hierarchy, mobile-native.

No attempt to copy the desktop spatial composition literally.

Strong first viewport.

Easy Search / Start Project access.

Production media stays performant.

--------------------------------------------------

03 PRODUCT DIRECTORY — DESKTOP

--------------------------------------------------

Large catalogue without marketplace clutter.

Strong search.

Filter hierarchy.

Image-led product grid.

Vary density deliberately.

Price/price-state clear.

--------------------------------------------------

04 CATEGORY HUB — APPAREL

--------------------------------------------------

Category storytelling + product discovery.

Intro

subcategories

popular products

made-from-scratch capability

decoration/process

projects

guides.

Do not turn into a category SEO text dump.

--------------------------------------------------

05 POLO PDP — DESKTOP

--------------------------------------------------

Editorial commerce.

Large product imagery.

Decision panel.

From price / estimate state

MOQ

lead time

Customize route.

Show:

Source & Customize

Make From Scratch

Customer Supplied

without overwhelming above fold.

Material/process credibility below.

--------------------------------------------------

06 POLO PDP — MOBILE

--------------------------------------------------

Product imagery first.

Decision information immediately available.

Sticky Configure action when appropriate.

No tiny desktop sidebar.

--------------------------------------------------

07 BUSINESS CARDS PDP

--------------------------------------------------

Tactile material-first visual language.

Paper cards.

Finish.

Quantity.

Total + per-card value.

Artwork.

Direct-commerce speed.

--------------------------------------------------

08 POLO CONFIGURATOR — VISUAL STEP

--------------------------------------------------

Desktop visual step.

Approx:

55–60% preview

40–45% configuration.

Show:

Navy polo

left chest embroidery

artwork placement.

Price update.

Front/back view.

Do not create Canva.

--------------------------------------------------

09 START A PROJECT — LANDING

--------------------------------------------------

Common Projects hierarchy.

Help Me Figure It Out prominent.

Something Else clear.

Friendly, visual, outcome-led.

--------------------------------------------------

10 EVENT BUILDER — RECOMMENDATIONS

--------------------------------------------------

Recommended

Useful additions

Optional.

Use photography and varied hierarchy.

Cards must feel curated.

Keep quantity/edit states.

Avoid dashboard-card repetition.

==================================================

TRANSACTIONAL

==================================================

11 QUOTE — DESKTOP

Commercial confidence.

Readable total / deposit / balance.

Line items.

Validity.

Timeline.

Sticky accept region.

Looks like HolyPearls, not accounting software.

--------------------------------------------------

12 PROOF — DESKTOP

Artwork dominates.

Proof version/status clear.

Comment/details rail.

Approve and Request Changes unmistakable.

--------------------------------------------------

13 ORDER TRACKING — MOBILE

Attention first.

Current state.

Timeline.

Item states.

Payment/proof/shipment.

Readable and calm.

Do not imitate courier tracker only.

==================================================

B2B

==================================================

14 WORKSPACE OVERVIEW — DESKTOP

Use frozen anchor.

Needs Attention first.

Quick actions.

Active orders/projects.

Templates/groups.

Role-aware sidebar.

No vanity analytics.

--------------------------------------------------

15 TEMPLATE DETAIL — DESKTOP

Product still feels physical.

Approved template preview.

Locked brand spec.

Buyer-editable order fields.

Order From Template

Create Group Collection.

--------------------------------------------------

16 GROUP ORGANIZER — DESKTOP

Status

submission counts

issues

sizes

locations

participant access

reminder/close.

Readable density.

No ERP look.

--------------------------------------------------

17 PARTICIPANT FLOW — MOBILE

Design at least key screens:

Entry

Size

Personalization

Branch

Review

Confirmation.

Extremely simple.

Company identity visible.

No workspace chrome.

--------------------------------------------------

18 COMPANY STORE — MOBILE

Private branded mini-store.

Approved products.

Allowance if active.

Locked brand choices.

Size/name/branch.

Clear “joins team order” language for Group Collection mode.

==================================================

# PHASE 8 — RESPONSIVE SYSTEM

==================================================

For each anchor note:

what changes structurally

what stays consistent

what is removed/simplified

where sticky UI appears.

Desktop richness must not be mandatory for mobile comprehension.

==================================================

# PHASE 9 — ACCESSIBILITY REVIEW

==================================================

Annotate high-fidelity system:

contrast

focus

hover/touch equivalence

selected states

errors

status

reduced motion

type sizes

touch targets

proof interaction

file upload.

Do not wait until engineering.

==================================================

# PHASE 10 — ASSET GAP REGISTER

==================================================

Create a register of actual production assets needed.

At minimum:

Homepage production hero

Product hero photography

Polo material/detail

Embroidery closeup

Business card paper macro

Large-format production

Garment cutting/sewing

QC

packing

installation

real client/project work

workspace/template thumbnails.

For each:

NEEDED

TEMP REFERENCE

EXISTING

SHOOT REQUIRED

GENERATABLE PLACEHOLDER

DO NOT FAKE.

Prefer actual HolyPearls photography for final launch wherever claims depend on real production capability.

==================================================

# PHASE 11 — DESIGN SYSTEM DOCUMENTATION

==================================================

Create reusable high-fidelity primitives in the design file.

Name consistently.

Document:

tokens

component states

responsive behavior

motion

accessibility.

Do not make disconnected one-off components for each anchor.

==================================================

# BOARD / FILE DELIVERABLES

==================================================

Create:

01 RESEARCH REFERENCE BOARD

02 ART DIRECTION SYNTHESIS

03 COLOR SYSTEM

04 TYPOGRAPHY SYSTEM

05 GRID / SPACING

06 SHAPE / BORDER / ELEVATION

07 ICON DIRECTION

08 PHOTOGRAPHY DIRECTION

09 MOTION SYSTEM

10 NAVIGATION COMPONENTS

11 FORM COMPONENTS

12 COMMERCE COMPONENTS

13 STATUS / TRANSACTION COMPONENTS

14 B2B COMPONENTS

15 HOMEPAGE DESKTOP

16 HOMEPAGE MOBILE

17 PRODUCT DIRECTORY DESKTOP

18 APPAREL CATEGORY

19 POLO PDP DESKTOP

20 POLO PDP MOBILE

21 BUSINESS CARDS PDP

22 POLO CONFIGURATOR

23 START A PROJECT

24 EVENT RECOMMENDATIONS

25 QUOTE DESKTOP

26 PROOF DESKTOP

27 ORDER TRACKING MOBILE

28 WORKSPACE OVERVIEW

29 TEMPLATE DETAIL

30 GROUP ORGANIZER

31 PARTICIPANT MOBILE FLOW

32 COMPANY STORE MOBILE

33 RESPONSIVE NOTES

34 ACCESSIBILITY NOTES

35 ASSET GAP REGISTER

36 DESIGN SYSTEM CHANGELOG.

==================================================

# QUALITY GATE

==================================================

Before completion verify:

[ ] Site feels like one brand across public, transaction and workspace surfaces.

[ ] Public site is warm/editorial rather than SaaS.

[ ] Workspace is disciplined but not a different product visually.

[ ] Photography/materiality carries real visual weight.

[ ] Hero communicates breadth without clutter.

[ ] Search/Start Project remain obvious.

[ ] Catalogue can scale without marketplace density.

[ ] Polo PDP feels premium and useful.

[ ] Business Cards feel tactile and fast.

[ ] Configurator prioritizes visual preview without becoming a design editor.

[ ] Event recommendations feel curated.

[ ] Quote feels commercial/trustworthy.

[ ] Proof puts artwork first.

[ ] Tracking puts required action first.

[ ] Workspace avoids vanity analytics.

[ ] Template locks feel intentional rather than disabled.

[ ] Participant flow feels dramatically simpler than Workspace.

[ ] Company Store feels like an approved private shop.

[ ] Mobile is independently designed, not shrunk desktop.

[ ] Focus states are visible.

[ ] Text contrast is accessible.

[ ] Motion has reduced-motion equivalents.

[ ] No architecture from frozen Stage 3 is casually changed.

[ ] Provisional visual choices are marked where real HolyPearls identity input is missing.

==================================================

# STOP CONDITION

==================================================

STOP after the visual system and all 18 anchor screens are complete.

Do NOT yet scale high fidelity to every planned page.

Do NOT begin code implementation.

Return:

• high-fidelity board;

• visual-system decisions;

• final token set;

• selected typefaces;

• motion rules;

• asset gap register;

• deviations from low fidelity, if any, with justification;

• genuine design blockers;

• explicit list of decisions requiring actual HolyPearls brand input.

If the system is coherent, state:

STAGE 4.1 — READY FOR HIGH-FIDELITY SYSTEM REVIEW.

Next:

Stage 4.2 — system expansion across the full page/template inventory.

REFERENCE USAGE LOCK — READ BEFORE DESIGNING

Do not work from generic design memory alone. Before producing the reference board or anchor screens, inspect the direct references in “HolyPearls — Stage 4.1 High-Fidelity Art Direction & Design System Research”, Section 36.

At minimum inspect:

Editorial / homepage:

https://mobbin.com/sites/sections/27dc50fa-93be-4e72-994f-b692d668ee50

https://mobbin.com/sites/sections/667e21a1-45cb-479d-9c78-4fac2fa79970

https://mobbin.com/sites/sections/c88d7a4b-61f2-4217-8818-80213f9cd809

Product / PDP:

https://mobbin.com/screens/43981d3d-54a0-4946-b918-067d7dc6e8b6

https://mobbin.com/screens/2b3678db-33e7-4ce4-8bad-d194206c337e

https://mobbin.com/screens/21bc409a-1d01-4003-8709-2bcb845a8199

https://www.moo.com/us/business-cards

https://www.printful.com/make-your-own-shirt

Workspace:

https://mobbin.com/screens/ed22dc70-0f9f-468f-9aa9-3e3dc43cc7c0

https://mobbin.com/screens/626b945b-c3a3-444a-aec2-00280fcf8439

https://mobbin.com/screens/6133eba5-09f7-4f70-9904-a9363407ec76

Proof / review:

https://mobbin.com/screens/4ee86036-9e81-46a9-b353-d21f9914f23a

https://mobbin.com/screens/e2b11887-ecc9-4be2-abd8-ee714db2e7ae

https://mobbin.com/screens/f6a19340-8bac-474a-8acb-ab0ee8b6bbb3

For every reference used, write:

SOURCE

WHAT IS USEFUL

WHAT HOLYPEARLS BORROWS

WHAT HOLYPEARLS DOES NOT COPY.

Do not reproduce another company’s brand identity, exact page composition, copy, logo treatment, or proprietary visual motif. References are for hierarchy, interaction, density, material presentation and motion principles.