# HOLYPEARLS — STAGE 4.3

CONTENT, ASSET PRODUCTION & IMPLEMENTATION HANDOFF RESEARCH

Status: Active

Date: 27 September 2026

PURPOSE

Stage 4.2 solved high-fidelity system coverage. Stage 4.3 exists to replace prototype assumptions with real launch content, real business evidence, real operational inputs, and implementation-ready design documentation.

Stage 4.3 is NOT another visual redesign.

It is the bridge between:

FROZEN HIGH FIDELITY

and

TECHNICAL ARCHITECTURE + IMPLEMENTATION.

==================================================

# 1. STARTING STATE FROM STAGE 4.2

==================================================

The Stage 4.2 board reports:

• 314 / 314 public pages mapped.

• 9 / 9 PDP families proven.

• no unmapped public page.

• all Blocker and Major design QA gates passed.

• 0 real/approved launch assets currently represented in the board.

• 52 generated placeholders.

• 15 temporary reference assets.

• major production imagery still requires real HolyPearls evidence.

This means the primary launch risk has shifted from interface architecture to:

# 1. real assets;

# 2. product/content quality;

# 3. business-rule accuracy;

# 4. implementation handoff precision.

==================================================

# 2. STAGE 4.3 SHOULD PRODUCE FIVE SOURCES OF TRUTH

==================================================

A. ASSET MASTER REGISTER

Every image/video/diagram used or required:

owner

source

rights

status

usage

products/pages

crop requirements

launch suitability.

B. PHOTOGRAPHY / VIDEO PRODUCTION PACK

Shot list.

Production schedule.

Styling notes.

Capture rules.

Model/property consent needs.

Product prep.

Required orientations/crops.

Priority.

C. CATALOGUE CONTENT MASTER

Product-by-product launch content:

name

summary

long description

use cases

customer-facing specs

configuration guidance

price state

MOQ

lead time

artwork

proof/sample

delivery

FAQs

SEO

related content.

D. BUSINESS INPUT PACK

A structured workbook for HolyPearls operators to replace TEST DATA with real operational values without rewriting product architecture.

E. IMPLEMENTATION DESIGN HANDOFF

Design tokens.

Component inventory/states.

Responsive rules.

Motion.

Content slots.

Asset mapping.

Accessibility.

Interaction notes.

Screen-to-PRD traceability.

==================================================

# 3. PRODUCT PHOTOGRAPHY RESEARCH

==================================================

Shopify’s current ecommerce photography guidance recommends combining multiple image types rather than relying on one hero image:

• clean product view;

• multiple angles;

• detail/macro;

• lifestyle/in-use;

• context/scale.

Sources:

https://www.shopify.com/blog/12206313-the-ultimate-diy-guide-to-beautiful-product-photography

https://www.shopify.com/blog/ecommerce-photography

https://www.shopify.com/blog/expert-advice-improve-product-pages

HOLYPEARLS APPLICATION

For physical catalogue products, the default target image set should be:

01 HERO / CLEAN PRODUCT

02 ALTERNATE ANGLE

03 DETAIL / MATERIAL

04 SCALE / IN-HAND / ON-BODY

05 CUSTOMIZATION EXAMPLE

06 PRODUCTION / PROCESS

07 OPTIONAL SECOND LIFESTYLE / USE CASE.

Not every product needs all seven.

Every PDP family needs enough imagery to answer the questions customers would normally answer by touching or seeing the object in person.

==================================================

# 4. FAMILY-SPECIFIC SHOT REQUIREMENTS

==================================================

GARMENTS

Hero clean garment.

Front/back.

Fabric texture.

On-body/team use.

Decoration close-up.

Fit/functional detail.

Production shot.

EMBROIDERY

Macro stitch.

Placement.

Thread/texture.

Garment/item context.

Digitization/proof context.

Operator/machine process where real.

PAPER PRINT

Clean stack.

In-hand scale.

Paper edge.

Surface/finish macro.

Fold/format.

Printed use context.

LARGE FORMAT

Installed scale.

Person/reference for scale.

Hardware/base/edge/eyelet detail.

Material close-up.

Production output.

Installation where HolyPearls actually offers it.

PACKAGING

Closed.

Open.

Side/profile.

Interior.

Material macro.

Handle/closure.

In-use scale.

Branded example.

PROMOTIONAL

Clean object.

Alternate angle.

Branding area.

In-hand/in-use.

Packaging/presentation.

LABELS/STICKERS

Sheet/roll.

Peel edge.

Close material.

Applied to real package.

Shape/die-cut.

Scale.

WALL ART

Straight-on.

Frame/edge.

Surface.

Room context.

Scale.

Orientation.

==================================================

# 5. IMAGE QUALITY + SEARCH REQUIREMENTS

==================================================

Google Search recommends:

• standard HTML img/picture usage so images are crawlable;

• responsive images using srcset/picture;

• high-quality, relevant imagery;

• descriptive filenames;

• useful contextual alt text;

• stable URLs when the image itself has not changed.

Source:

https://developers.google.com/search/docs/appearance/google-images

Google merchant listing guidance recommends:

• a clear main product image;

• accurate product/variant representation;

• high-resolution source imagery;

• multiple additional images where available;

• no placeholder/generic main image;

• no promotional overlays in the main product image;

• retention of AI-generated image metadata.

Source:

https://support.google.com/merchants/answer/6324350

The current Merchant Center guidance recommends around 1500 × 1500 or higher for best performance in listing formats, while Shopify’s current product-page guidance commonly recommends 2048 × 2048 for square product imagery.

HOLYPEARLS CAPTURE RULE

Do not shoot to web dimensions.

Capture the highest practical native camera resolution.

Keep RAW masters.

Keep a high-resolution edited master.

Generate web renditions later.

This preserves:

• crop flexibility;

• future print usage;

• zoom/detail;

• multiple responsive sizes.

==================================================

# 6. REQUIRED WEB CROPS

==================================================

Every important asset should be evaluated for:

1:1

product grid / merchant image / compact card.

4:5

primary product/editorial commerce.

4:3

structured-data / general content.

16:9 or 16:10

wide process / project / hero support.

9:16

mobile editorial/video where genuinely needed.

Do not force one original crop into every location.

Google product structured data currently recommends supplying multiple high-resolution product images, including 1:1, 4:3 and 16:9 aspect ratios for strong eligibility/use across surfaces.

Source:

https://developers.google.com/search/docs/appearance/structured-data/merchant-listing

==================================================

# 7. IMAGE ALT TEXT POLICY

==================================================

W3C’s image decision guidance distinguishes:

• informative images;

• functional images;

• decorative images;

• images containing essential text.

Source:

https://www.w3.org/WAI/tutorials/images/decision-tree/

HolyPearls rule:

INFORMATIVE PRODUCT IMAGE

Alt describes what matters in the current page context.

Example:

“Navy pique polo with white HolyPearls-style sample embroidery on left chest.”

DETAIL

Example:

“Close view of dense white embroidery stitching on navy polo fabric.”

DECORATIVE

Empty alt.

FUNCTIONAL IMAGE LINK

Alt/accessibility name communicates action/purpose rather than repeating visual description.

Do not:

keyword-stuff alt text.

copy the product name into every image.

describe irrelevant visual details.

==================================================

# 8. FILE NAMING

==================================================

Use stable, descriptive asset names.

Recommended:

HP-[family]-[product-or-project]-[shot]-[orientation]-v01.ext

Examples:

HP-garment-polo-navy-hero-front-v01.jpg

HP-garment-polo-navy-embroidery-detail-v01.jpg

HP-embroidery-agbada-gold-stitch-macro-v01.jpg

HP-largeformat-rollup-installed-event-v01.jpg

HP-project-conference-backdrop-install-wide-v01.jpg

Avoid:

IMG_4821.jpg

final-final.jpg

new1.jpg

homepage-image.jpg.

The filename should describe the asset, not where it happens to appear today.

==================================================

# 9. ASSET METADATA + RIGHTS

==================================================

IPTC’s current photo metadata model separates:

• descriptive;

• rights;

• administrative metadata.

Useful launch metadata includes:

creator

copyright owner

copyright notice

credit

caption/description

keywords/controlled terms

creation information

rights usage terms.

Sources:

https://iptc.org/standards/photo-metadata/

https://www.iptc.org/std/photometadata/documentation/userguide/

HolyPearls should preserve source metadata through the asset workflow where possible.

Do not strip creator/copyright information from masters.

==================================================

# 10. PEOPLE, CLIENTS, LOCATIONS + RELEASES

==================================================

Commercial photography featuring identifiable people or private/protected spaces can carry permission and rights obligations.

Adobe’s current contributor guidance treats recognizable individuals as requiring model permission for commercial licensing and recognizable private property/artwork as potentially requiring property permission.

Sources:

https://helpx.adobe.com/stock/contributor/content-policies-guidelines/model-property-releases/model-release-overview.html

https://helpx.adobe.com/stock/contributor/content-policies-guidelines/model-property-releases/property-release-overview.html

Stage 4.3 should therefore create a RIGHTS / RELEASE STATUS field.

Statuses:

HOLYPEARLS-OWNED / CLEARED

CLIENT APPROVED

MODEL RELEASE ON FILE

PROPERTY RELEASE / LOCATION APPROVAL ON FILE

SUPPLIER-LICENSED

STOCK-LICENSED

TEMP REFERENCE — NOT FOR LAUNCH

GENERATED DEMO — NOT EVIDENCE

UNKNOWN — BLOCK LAUNCH USE.

Do not claim this research is Nigeria-specific legal advice.

The point is to create a permission workflow instead of assuming every photo can be published.

==================================================

# 11. GENERATED / AI ASSET POLICY

==================================================

Stage 4.2 already labels generated placeholders.

Keep that distinction.

Generated assets MAY be used for:

• design exploration;

• clearly fictional ACME demo screens;

• generic diagrams/illustrations;

• non-evidentiary placeholder product visualization.

Generated assets MUST NOT silently become:

• proof of HolyPearls’ physical facility;

• proof of HolyPearls staff;

• proof of completed client projects;

• proof of a machine/process HolyPearls has not verified;

• a real testimonial/client case.

Where source tools provide Content Credentials/C2PA metadata, preserve it.

C2PA Content Credentials are designed to preserve tamper-evident provenance about how media originated and changed.

Source:

https://spec.c2pa.org/about/about/

https://spec.c2pa.org/specifications/specifications/2.4/specs/ContentCredentials.html

==================================================

# 12. CONTENT MODEL — EVERY PRODUCT PAGE

==================================================

Every launch product should have structured content fields.

IDENTITY

Product Name

Slug

SKU/internal reference

Category

Subcategory

PDP family

Buying mode.

OPENING

Short value proposition.

Customer-facing description.

Primary use cases.

Starting price / estimate / quote state.

MOQ.

lead-time state.

CONFIGURATION HELP

What customer chooses.

What HolyPearls decides/recommends.

Material options.

Size/dimension options.

Decoration/printing.

Artwork requirements.

Personalization.

Sample/prototype.

Proof.

PRODUCTION

How it is made.

Relevant capability evidence.

Quality notes.

Suitable/unsuitable use where helpful.

DELIVERY

Production lead time.

Shipping/collection.

Installation where applicable.

SUPPORT

FAQ.

Buying guide.

Related products.

Related project routes.

Related resource articles.

SEO

SEO title.

Meta description.

Canonical.

Image set.

Image alt/caption.

Structured-data eligibility/state.

==================================================

# 13. PRODUCT STRUCTURED DATA RULE

==================================================

Google merchant-listing structured data is intended for pages where a shopper can actually purchase a product.

Quote-only or consultative pages must not fake a direct-purchase Offer.

Source:

https://developers.google.com/search/docs/appearance/structured-data/merchant-listing

For true variants, Google supports ProductGroup + Product variant relationships and recommends clear variant identifiers.

Source:

https://developers.google.com/search/docs/appearance/structured-data/product-variants

Stage 4.3 must therefore classify each product:

DIRECT OFFER ELIGIBLE

ESTIMATE / NOT DIRECT OFFER

QUOTE ONLY

CONSULTATIVE.

This is content/business readiness, not an implementation task.

==================================================

# 14. CONTENT UNIQUENESS AT SCALE

==================================================

The 314-page architecture should not become 314 near-duplicates.

Shared templates are correct.

Repeated generic copy is not.

Each product should have useful differences in:

what it is;

who it is for;

what can be customized;

materials/format;

use cases;

production considerations;

MOQ/lead logic;

visual evidence;

related products;

related projects;

FAQs where relevant.

Do NOT produce artificial SEO paragraphs merely to make pages “unique.”

==================================================

# 15. BUSINESS INPUT MASTER

==================================================

The user intends HolyPearls operators to eventually control business values through Admin.

Stage 4.3 should create the data collection pack now.

PER PRODUCT / SERVICE

Publication status.

Price mode.

Starting/base price.

Price notes.

MOQ.

Small-run exception.

Quantity tiers.

Lead-time range.

Rush eligibility.

Sample requirement.

Sample cost logic.

Proof requirement.

Exact reorder proof rule.

Artwork-later eligibility.

Materials.

Colors.

Sizes/dimensions.

Option compatibility.

Decoration/print methods.

Personalization rules.

Availability/sourcing.

Installation.

Delivery.

International freight.

Return/cancellation rule notes.

Internal production notes.

Customer-facing FAQ approval.

Do not require parents to understand the technical database model.

Present the workbook in plain business language.

==================================================

# 16. SOURCE CONFIDENCE

==================================================

Every business input should carry:

SOURCE

STATUS

OWNER

LAST VERIFIED

CONFIDENCE.

Suggested status:

CONFIRMED BY BUSINESS

PROVISIONAL RESEARCH

TEST DATA

NOT YET PROVIDED

NOT APPLICABLE.

Nothing in TEST DATA can silently become launch truth.

==================================================

# 17. REAL-CONTENT DESIGN STRESS TEST

==================================================

Stage 4.3 should replace the tidy demo strings with content extremes.

Test:

LONG PRODUCT NAME.

LONG PROJECT NAME.

LARGE NAIRA TOTAL.

SMALL UNIT PRICE.

MOQ = 1.

MOQ = 5000.

QUOTE REQUIRED.

NO PUBLIC PRICE.

TEMPORARILY UNAVAILABLE.

10+ color/variant choices.

20+ sizes/options.

LONG DELIVERY ADDRESS.

INTERNATIONAL ADDRESS.

LONG EMBROIDERY PERSONALIZATION.

MULTIPLE SHIPMENTS.

4+ PROOF VERSIONS.

MISSING IMAGE.

ONE-IMAGE PRODUCT.

7-IMAGE PRODUCT.

VERY LONG FAQ ANSWER.

NO RELATED CASE STUDY.

This is where visual designs are tested against production content reality.

==================================================

# 18. IMPLEMENTATION DESIGN HANDOFF RESEARCH

==================================================

Stage 4.3 should document design decisions in a tool-neutral way before the engineering architecture phase.

The Design Tokens Community Group published its first stable token format in 2025.10.

Sources:

https://www.designtokens.org/

https://www.w3.org/community/reports/design-tokens/CG-FINAL-format-20251028/

Recommended handoff artifact:

tokens.json

or an equivalent source that can be converted into the project’s final code representation later.

Token groups should cover:

color

type

spacing

radius

border

shadow

motion

layout/breakpoints

z-index conventions if defined.

Do NOT choose the final frontend token library or implementation framework in Stage 4.3.

That belongs to TECH/implementation decisions.

==================================================

# 19. COMPONENT HANDOFF

==================================================

Storybook’s documentation model treats component examples/stories as a reusable way to document component behavior and usage.

Source:

https://storybook.js.org/docs/writing-docs

Stage 4.3 should therefore hand engineering a COMPONENT CONTRACT for every important UI primitive:

Name.

Purpose.

Content slots.

Variants.

States.

Responsive behavior.

Accessibility behavior.

Interaction.

Motion.

Do / Don’t.

Screens/routes using it.

The handoff should be usable even before Storybook or another implementation tool is chosen.

==================================================

# 20. DESIGN → PRODUCT TRACEABILITY

==================================================

For every important implementation surface, Stage 4.3 should make it possible to trace:

ROUTE / PAGE

→ HIGH-FIDELITY ARCHETYPE

→ COMPONENTS

→ CONTENT MODEL

→ ASSETS

→ PRODUCT / BUSINESS RULES

→ PRD REQUIREMENTS.

Do not include APIs, database design or service architecture yet.

Those belong to the deferred TECH package.

==================================================

# 21. MOTION HANDOFF

==================================================

Document:

trigger

duration

easing intent

properties animated

enter

exit

reduced-motion alternative

mobile simplification.

Especially:

Production Reveal.

Mega-menu.

Search.

Filter drawer.

Product image change.

Configurator update.

Price update.

Accordion.

Toast/status.

Proof comment panel.

Workspace drawer.

Never require motion to understand state.

==================================================

# 22. CONTENT / ASSET OWNERSHIP

==================================================

Each remaining item should have a named owner type:

HOLYPEARLS BUSINESS

DESIGN / CREATIVE

PHOTOGRAPHER / VIDEO

CUSTOMER / CLIENT PERMISSION

SUPPLIER / PRODUCT SOURCE

ENGINEERING LATER.

This prevents “missing content” from becoming an undefined backlog item.

==================================================

# 23. SHOOT PRIORITY

==================================================

PRIORITY A — REQUIRED TO PROVE THE BUSINESS

HolyPearls facility/process.

Sewing/cutting.

Embroidery.

Apparel printing.

Large format.

Paper print.

QC.

Packing.

Real staff/operators.

Real finished products/projects.

PRIORITY B — CATALOGUE CONVERSION

Representative garment families.

Paper print.

Packaging.

Large format.

Labels.

Promotional items.

PRIORITY C — EDITORIAL DEPTH

Project/case-study galleries.

Lifestyle/context.

Installation.

Delivery.

Resource-guide diagrams.

==================================================

# 24. CAPTURE DAY STRUCTURE

==================================================

Do not improvise the shoot.

Prepare:

Products/items.

Garments steamed/cleaned.

Print samples.

Packaging samples.

Logo-free/generic demos if client permissions unavailable.

Clean facility zones.

Machines/stations.

Staff releases/consent.

Props.

Shot sequence.

Group shots by setup:

STUDIO PRODUCT.

MATERIAL MACRO.

GARMENT ON-BODY.

PRODUCTION FLOOR.

PROCESS.

QC / PACKING.

PROJECT / INSTALL.

This reduces inconsistent lighting/framing and production time.

Shopify’s current product-photo workflow guidance explicitly recommends planning a shot list ahead of time and grouping similar products/setups to improve consistency and efficiency.

Source:

https://www.shopify.com/blog/streamline-product-photography-workflow

==================================================

# 25. CASE STUDY READINESS

==================================================

A real case study should not go live until Stage 4.3 can verify:

Client/project can be named OR is anonymized intentionally.

Images are cleared.

Products/capabilities are correct.

Project narrative is factual.

Dates/timelines are confirmed where stated.

Quantities are confirmed where stated.

Results/testimonial are confirmed where stated.

No demo ACME content is presented as real.

==================================================

# 26. CONTENT FREEZE STATES

==================================================

Every product/page/content record should end Stage 4.3 in one of:

LAUNCH READY

READY — BUSINESS VALUE PENDING

READY — ASSET PENDING

READY — RIGHTS PENDING

READY — COPY APPROVAL PENDING

BLOCKED — BUSINESS INPUT

BLOCKED — REAL ASSET

DEFERRED POST-LAUNCH.

No ambiguous “WIP.”

==================================================

# 27. STAGE 4.3 DEFINITION OF DONE

==================================================

Stage 4.3 is complete when:

• every launch page has a content model assignment;

• every public product has a content-readiness status;

• every Stage 4.2 placeholder asset is mapped to a real replacement plan or approved non-real role;

• all Priority A shoot requirements have a shot plan;

• rights/release status is tracked;

• business inputs are gathered or explicitly blocked;

• test operational data is not masquerading as launch data;

• SEO image metadata/alt/filename plans exist;

• representative real-content stress tests pass;

• token/component/responsive/motion handoff is documented;

• PRD/design traceability exists;

• no unresolved launch-critical content or asset gap is hidden;

• TECH architecture remains explicitly out of scope.

Required final status:

STAGE 4.3 — CONTENT / ASSET / DESIGN HANDOFF READY FOR REVIEW

or an accurate BLOCKED summary if real business/assets are still required.